BUSINESS CASE Real-Time Payment Fraud Prevention System Investment Justification, Options Appraisal & ROI Analysis BA Portfolio Project ¦ Version 1.0 ¦ March 2026

| Prepared By | BA Portfolio Author | Date | March 06, 2026 |
| --- | --- | --- | --- |
| Document Version | v1.0 – Initial Draft | Status | For Approval |
| Presented To | Chief Risk Officer / ExCo | Total Investment Ask | £1,199,000 |

# 1.  Executive Summary

This Business Case presents the strategic and financial justification for investing in a Real-Time Payment Fraud Prevention System (RTPFPS) for our organisation. Payment fraud is one of the fastest-growing financial crime vectors globally, and our current detection capabilities are insufficient to address emerging threats at the speed and scale required.

This document outlines the current problem, evaluates three strategic options, recommends the preferred solution, and demonstrates a compelling return on investment with a projected payback period of under 18 months. The recommended investment of £1,199,000 is expected to deliver £4.2M in quantifiable benefits over three years.

| Total Investment | 3-Year Net Benefit | ROI | Payback Period |
| --- | --- | --- | --- |
| £1,199,000 | £4,200,000 | 250% | ~17 Months |

# 2.  Strategic Context & Business Need

## 2.1  Industry Landscape

Payment fraud losses are a critical issue for financial institutions. Industry data consistently shows that organisations without real-time fraud detection systems are disproportionately exposed to losses from card-not-present (CNP) fraud, account takeover (ATO), authorised push payment (APP) fraud, and synthetic identity fraud — all of which have accelerated with the shift to digital payments.

Regulators including the FCA and EBA have also increased scrutiny of fraud controls, making robust real-time monitoring not just a competitive advantage but a compliance obligation under PSD2 and the upcoming UK Fraud Strategy frameworks.

## 2.2  Current State Assessment

An assessment of the current fraud detection capabilities reveals the following critical gaps:

| Capability Area | Current State | Gap / Risk |
| --- | --- | --- |
| Transaction Monitoring | Batch processing — reviewed every 4 hours | Fraud undetected for hours, leading to unrecoverable losses |
| Detection Method | Manual rule-sets — static, rarely updated | Cannot adapt to evolving fraud patterns; high false negatives |
| False Positive Rate | ~12% of flagged transactions are legitimate | Customer friction, call-centre costs, reputational risk |
| Data Integration | Siloed systems — no unified customer view | Blind spots across channels; no behavioural analytics |
| Analyst Tools | Spreadsheet-based case management | Slow, error-prone, no audit trail, not scalable |
| Regulatory Reporting | Manual monthly reports | Compliance risk — no real-time audit trail for regulators |

# 3.  Problem Statement & Financial Impact

## 3.1  Quantified Business Problem

The following financial losses and costs have been estimated based on industry benchmarks and internal data:

| Loss / Cost Category | Current Annual Cost | Source / Basis |
| --- | --- | --- |
| Direct fraud losses (undetected transactions) | £1,800,000 | Internal fraud operations data |
| Chargeback processing costs | £320,000 | Finance team estimates |
| Manual fraud analyst team costs (12 FTEs) | £540,000 | HR cost model |
| Customer attrition from fraud incidents | £280,000 | CX team revenue impact model |
| Regulatory fines risk (potential, not yet incurred) | £500,000+ | FCA enforcement benchmarks |
| False positive customer friction (estimated lost revenue) | £150,000 | NPS and conversion data |
| TOTAL ESTIMATED ANNUAL EXPOSURE | £3,590,000+ | Combined estimate |

# 4.  Options Appraisal

Three strategic options have been evaluated to address the identified fraud detection gap. Each option has been assessed against cost, risk, benefit, and strategic alignment criteria.

## Option 1 — Do Nothing (Base Case)

Description: Maintain the current batch-based, manual fraud detection process with no significant investment or change.

| Advantages | Disadvantages |
| --- | --- |
| - No upfront capital investment required - No disruption to existing operations - Familiar processes for current staff | - Continued exposure to £3.59M+ annual losses - Growing regulatory non-compliance risk - Reputational damage and customer loss - Fraud volumes will increase — losses will grow - No competitive differentiation |

RECOMMENDATION: NOT RECOMMENDED — Unacceptable ongoing financial and regulatory risk

## Option 2 — Buy: Procure a Third-Party Fraud SaaS Platform

Description: Procure and implement a commercially available, cloud-hosted fraud detection SaaS platform (e.g., FICO Falcon, Featurespace ARIC, or equivalent). Configuration and integration managed by the vendor.

| Advantages | Disadvantages |
| --- | --- |
| - Faster deployment (proven platform) - Vendor manages ML model maintenance - Lower internal development resource required - Pre-built compliance reporting features | - High ongoing SaaS licensing costs (£350K+/year) - Limited customisation to our specific fraud patterns - Data sovereignty concerns — customer data leaves org - Vendor lock-in risk over multi-year contracts - Integration complexity with legacy core banking still high |

ASSESSMENT: VIABLE but cost-prohibitive long term — evaluated further in financial comparison

## Option 3 — Build: Internal Development of RTPFPS (Recommended)

Description: Design, build, and deploy a bespoke Real-Time Payment Fraud Prevention System using internal and contracted engineering, data science, and BA resources. Hosted on the organisation's existing cloud infrastructure (AWS/Azure).

| Advantages | Disadvantages |
| --- | --- |
| - Full customisation to our fraud patterns and data - No ongoing SaaS licensing — lower 3-year TCO - Data remains within our infrastructure (GDPR compliant) - Internal IP and competitive advantage - Scalable and extensible for future fraud types - Builds internal capability and expertise | - Higher upfront investment vs. SaaS option - Longer delivery timeline (9 months to go-live) - Requires skilled internal delivery team - Maintenance and model refresh is our responsibility |

RECOMMENDATION: PREFERRED OPTION — Best long-term value, full control, and strategic alignment

## 4.4  Options Comparison Summary

| Criteria | Option 1: Do Nothing | Option 2: Buy SaaS | Option 3: Build (Rec.) |
| --- | --- | --- | --- |
| Upfront Cost | None | £400K | £1.2M |
| 3-Year Total Cost | £10.8M+ (losses) | £2.45M | £1.4M |
| Speed to Value | Immediate (none) | 6 months | 9 months |
| Fraud Detection Quality | Poor | High | Very High |
| Regulatory Compliance | At Risk | Compliant | Compliant |
| Data Control / GDPR | N/A | Risk | Full Control |
| Long-Term Flexibility | None | Low | Very High |
| Strategic Alignment | None | Medium | High |

# 5.  Financial Analysis — Recommended Option

## 5.1  Investment Summary (3-Year View)

| Cost / Benefit Item | Year 1 | Year 2 | Year 3 | Type |
| --- | --- | --- | --- | --- |
| COSTS |  |  |  |  |
| Build & Delivery (one-off) | £1,090,000 | — | — | CapEx |
| Infrastructure / Hosting | £150,000 | £155,000 | £160,000 | OpEx |
| Ongoing Maintenance & Support | — | £120,000 | £120,000 | OpEx |
| Contingency Reserve | £109,000 | — | — | CapEx |
| Total Costs | £1,349,000 | £275,000 | £280,000 |  |
| BENEFITS |  |  |  |  |
| Fraud loss reduction (40% Yr1, 65% Yr2, 70% Yr3) | £720,000 | £1,170,000 | £1,260,000 | Direct |
| Analyst FTE savings (30% efficiency gain) | £162,000 | £162,000 | £162,000 | Direct |
| Chargeback cost reduction (50%) | £160,000 | £160,000 | £160,000 | Direct |
| Customer attrition prevention | £140,000 | £168,000 | £196,000 | Indirect |
| Regulatory fine avoidance (risk-adjusted) | £150,000 | £200,000 | £200,000 | Indirect |
| Total Benefits | £1,332,000 | £1,860,000 | £1,978,000 |  |
| NET POSITION (Benefits - Costs) | -£17,000 | +£1,585,000 | +£1,698,000 |  |

3-Year Cumulative Net Benefit: Total Benefits of £5,170,000 minus Total Costs of £1,904,000 = Net Benefit of £3,266,000. Break-even is achieved in Year 2 (approximately Month 17 after go-live). ROI = 171% over 3 years.

# 6.  Benefits Realisation Plan

The following plan defines how each benefit will be tracked, measured, and owned post-implementation:

| Benefit | KPI / Measure | Target | Owner | Review Cadence |
| --- | --- | --- | --- | --- |
| Fraud loss reduction | Value of fraudulent transactions prevented | 40% reduction Yr1 | Head of Fraud Ops | Monthly |
| False positive reduction | % of flagged txns that are legitimate | < 2% false positive rate | Fraud Analytics Lead | Weekly |
| Analyst efficiency | Cases resolved per analyst per day | +30% case throughput | Fraud Ops Manager | Monthly |
| Customer satisfaction | Fraud-related NPS / complaint volume | 25% reduction in complaints | CX Director | Quarterly |
| Regulatory compliance | Audit trail completeness | 100% coverage | Compliance Officer | Monthly |
| Detection speed | Avg. time from transaction to alert | < 300ms latency | IT Lead | Weekly |

# 7.  Key Risks to Business Case

| Risk | Likelihood | Impact | Financial Impact & Mitigation |
| --- | --- | --- | --- |
| Benefits not fully realised in Year 1 due to adoption lag | Medium | High | Reduces Year 1 ROI. Mitigation: Phased rollout with fraud ops change management programme. |
| Delivery cost overrun beyond 10% contingency | Medium | Medium | Budget increase needed. Mitigation: Fixed-price contracts for key workstreams; fortnightly budget reviews. |
| ML model under-performs in production environment | Medium | High | Reduced fraud catch rate. Mitigation: Champion-challenger model testing; rules engine fallback layer. |
| Integration delays with core banking | High | High | Delays go-live, extends cost burn. Mitigation: Early API design workshop; integration ring-fenced in Phase 1. |
| Regulatory changes alter compliance requirements | Low | Medium | Additional development cost. Mitigation: Flexible architecture; monthly compliance checkpoint. |

# 8.  Recommendation & Decision Required

Recommended Option: Option 3 — Build the Real-Time Payment Fraud Prevention System Internally The Business Analyst and project team recommend proceeding with Option 3 as the preferred solution. This option delivers the highest long-term value, full data control, and regulatory compliance, with a payback period of approximately 17 months and a 3-year net benefit of over £3.2M.

The Executive Committee is requested to:

- Approve the total project budget of £1,199,000 for Phase 1 delivery

- Endorse the recommended Option 3 (Build) as the preferred strategic approach

- Confirm the Chief Risk Officer as accountable Project Sponsor

- Authorise recruitment of 2 additional FTEs to support delivery

- Approve the project timeline targeting go-live by Q4 2026

# 9.  Approval & Sign-Off

By signing below, the named individuals confirm they have reviewed and approved this Business Case and authorise the release of funds.

| Name | Title | Signature | Date |
| --- | --- | --- | --- |
| [Name] | Chief Risk Officer (Sponsor) | ____________________ | ____________________ |
| [Name] | Chief Financial Officer | ____________________ | ____________________ |
| [Name] | Head of Fraud Operations | ____________________ | ____________________ |
| [Name] | Business Analyst (Author) | ____________________ | March 06, 2026 |

# 10.  Document Control

| Version | Date | Changes Made | Author |
| --- | --- | --- | --- |
| v1.0 | 06 March 2026 | Initial Business Case created — all sections drafted for ExCo review | BA Portfolio Author |

— End of Document —